CIS267 Group 1

Final Project Weekly Report 01

11-12-2023

1. Each member has completed:

* Ryan:
  + Worked with Gabe on paths
  + Hub level farm creation
  + Hub level town creation
* Gabe:
  + Hub level master layout
  + Hub level dirt, pavement, and stone path creation
  + Hub level neighborhood creation
* Mitchell:
  + Worked with Chase on boss levels
  + Began player weapon design
* Chase:
  + Boss level design
* Cody:
  + Player house creation
  + Player movement
  + Asset import and organization

2. The group has completed scene layouts and player movement.

3. We still feel confident we will be able to complete the project in the given time. We are on track with our project pitch timeline.

4. We have not encountered any issues so far.

5. Each member will complete:

* Ryan:
  + Complete hub, hub enemy design
* Gabe:
  + Complete hub
* Mitchell:
  + Completion of player weapons
  + Work with Chase to create bosses
* Chase:
  + Create bosses
* Cody:
  + House interiors
  + Scene transitions and camera